# SmartDocs AI - Internship Plan

# Project Name

SmartDocs AI – RAG Based Document Assistant with Authentication & User Management

# Tech Stack

FastAPI, Pydantic, Python, LangChain, ChromaDB, Streamlit, OpenAI/Ollama, MongoDB

# Project Scope

A multi-user document intelligence platform where users can register, login, upload documents, and ask questions using AI.

# Core Features

User Features:
• User Registration & Login
• JWT Authentication
• User Profile Management
• Upload PDF/TXT/DOCX Files
• View Uploaded Documents
• Ask Questions About Documents
• View AI Answers & Citations
• Chat History

Admin Features:
• Manage Users
• View Uploaded Documents
• Monitor Usage

AI Features:
• Document Chunking
• Embedding Generation
• Semantic Search
• Retrieval-Augmented Generation (RAG)
• Source-Aware Responses

# Week 1 – Project Setup & FastAPI Fundamentals

Objective: Setup project foundation and backend fundamentals.

Topics:
• Python Project Structure
• FastAPI Basics
• Pydantic Models
• Request/Response Validation
• Swagger/OpenAPI Documentation

Deliverables:
✓ FastAPI project setup completed
✓ Pydantic models created
✓ Basic APIs working

# Week 2 – Authentication & User Management

Objective: Build secure authentication system.

Tasks:
• User Registration
• User Login
• Password Hashing (bcrypt)
• JWT Authentication
• Protected Routes
• User Profile APIs
• MongoDB User Model

Deliverables:
✓ Authentication working
✓ JWT implemented
✓ User management APIs completed

# Week 3 – Document Upload & Processing

Objective: Build document ingestion pipeline.

Tasks:
• PDF Upload
• TXT Upload
• DOCX Upload
• File Validation
• Text Extraction
• Metadata Extraction
• Document Management APIs

Deliverables:
✓ Upload functionality completed
✓ Text extraction working
✓ Document APIs ready

# Week 4 – Embeddings & Vector Database

Objective: Convert documents into searchable knowledge.

Tasks:
• Text Chunking
• Chunk Metadata
• Embedding Generation
• ChromaDB Setup
• Store Embeddings
• Indexing APIs

Deliverables:
✓ Chunking implemented
✓ ChromaDB configured
✓ Documents indexed

# Week 5 – Retrieval & Semantic Search

Objective: Build intelligent search capabilities.

Tasks:
• Similarity Search
• Top-K Retrieval
• Metadata Retrieval
• Search APIs
• Query Processing
• Retrieval Optimization

Deliverables:
✓ Semantic search working
✓ Relevant chunks retrieved
✓ Search APIs completed

# Week 6 – RAG Pipeline & AI Chat

Objective: Build complete RAG chatbot.

Tasks:
• OpenAI/Ollama Integration
• Prompt Engineering
• Context Injection
• RAG Workflow
• Ask Question API
• Source Citations

Deliverables:
✓ RAG chatbot working
✓ AI answers generated
✓ Citations displayed

# Week 7 – Streamlit UI Development

Objective: Build user interface.

Tasks:
• Login/Signup Pages
• Dashboard
• File Upload Screen
• Document List
• Chat Interface
• Chat History
• Source Display

Deliverables:
✓ Complete UI developed
✓ Authentication integrated
✓ End-to-end workflow working

# Week 8 – Testing & Documentation

Objective: Production readiness.

Tasks:
• Error Handling
• Logging
• Environment Variables
• README Documentation


Deliverables:
✓ Application deployed
✓ Documentation completed
✓ Portfolio-ready project